KERALA IRRIGATION INFRASTRUCTURE DEVELOPMENT CORPORATION LIMITED, THIRUVANANTHAPURAM

No  KIIDC / Consultancy / 01 / 2017-18		Dated: 	25.01.2018

Telephone No.0471-2559656

Managing Director,

Vasanth Vihar Gardens,

Kumarapuram, Medical College P O,

Thiruvananthapuram- 695011.

INVITATION OF SEALED TENDER

Two Bid Tender No.  KIIDC / Consultancy / 01 / 2017-18

| Name of work | Project consultancy work for the incorporation of mineral addition system to the processed water for producing packaged drinking water and packaged mineral water. |
| --- | --- |
| Period of Contract | Four months. |
| Issue of Tender documents | Can be downloaded from Website www.kiidc |
| Last Date of receipt of tender | 09.02.2018 up to 4.00 PM |
| Date of Tender opening, Part A only | 12. 02. 2018 at 11.00 AM |
| For more details, Contact | Office of the Managing Director, Vasanth Vihar Gardens, Kumarapuram, Medical College P O, Thiruvananthapuram- 695011 |

All other conditions same as prevailing in PWD/Irrigation Kerala regarding consultancy work are applicable to this tender also. Further details if required can be had from KIIDC office during working hours. KIIDC general terms & conditions to be added.

MANAGING DIRECTOR

TENDER FOR PROJECT CONSULTANCY WORK

Sealed tenders in two bid system (Part-A Techno-commercial  bid  & Part B- Financial bid) are invited for Project consultancy work for the incorporation of mineral addition provisions to the processed water  for producing packaged drinking water and packaged mineral water. Both bids shall be submitted in separate sealed covers with markings on the cover, Part -A bid or Part-B bid  as the case shall be. The part-B bid of those who qualifies in the Part-A bid will only be opened.

Qualification Criteria:

- The bidder shall be a group of experts or a firm who are in the project consultancy  field  of setting up total packaged drinking water plant  at least for the last 10 years. The total consultancy work shall include project concept, process design, assisting in the selection of main machinery, providing technical assistances till commissioning of the packaged drinking water plant.

- The bidder should have been engaged as a consultant & should have completed consultancy in at least  5 ( five units) packaged drinking water plants  till date. Out of it, consultancy in at least two units should have been completed within the last 5years. Besides, the bidder’s experience in the consultancy work shall include installation of mineral water plant or packaged drinking water plant along with system for mineral addition to produce packaged drinking water & packaged drinking water with added minerals as and when required.

- Total average annual turnover of the bidder for the previous three years, starting from 2016-17 shall not be less than Rs 10 lakhs.

NB: The bidder shall submit necessary documents to substantiate their experiences and to satisfy the above qualification criteria.  The copy of the work orders or letters from the respective institutions / competitive authorities shall be submitted to substantiate the consultancy experiences.

MANAGING DIRECTOR

PART-A BID- Technical & Commercial

1.0  Detailed scope of work & special terms & conditions

The intention of the project consultancy work is to diversify the existing single product into multi product ie to produce packaged drinking water as well as packaged added mineral drinking water by modifying the existing facilities and/or adding equipments / lines to the present system of production to achieve the above goal.

The scope of consultancy work includes, visiting  existing plant at Thodupuzha for site study,  carrying out discussions with the authorities, preparation of project report including financials, preparation of drawings, preparation of process flow diagrams, assisting in the selection of equipment suppliers  & erection contractors , preparation of list, quantity  & specifications of materials  & chemicals, list of possible suppliers etc. The consultant shall monitor the progress of work and render necessary assistance to complete the work in all respects. We are not expecting any new buildings and the new proposal to be set up within the existing buildings.

If required, the consultant shall give advice to improve the present RO unit so that the quantity of rejected  water after RO process  shall be  minimised. For the installation of the new system, any modifications/additions works required to be carried out in other associate plants shall also be  coming under the scope of work.

The scope of work shall include obtaining necessary approvals from FSSAI, BIS and Directorate of factories & boilers dept. or from any other statutory authorities simultaneously so that commissioning of the new system shall not be delayed due to non availability of the above approvals. The fees (actuals) to be remitted for approvals shall be reimbursable by KIIDC separately.

The scope covers imparting training to the employees, testing of processed water, detailed analysis of final water to or three times to access the presence of minerals & quality, assisting in designing suitable labels for the bottles. The lump sum consultancy fee shall be for the all works mentioned in the scope for the total period of three months.  All Conveyance expenses of consultants at site, boarding & lodging at site shall also under the scope of the bidder.

2.0 Work completion period.

The consultant shall commence work within 3 days on receipt of the work order. The proposed project shall be completed & commissioned within two months from the start date. The consultant shall plan installation/modification work in advance so that disturbance to the existing plant operation shall be minimised. The consultancy contract period is three months from the date of start of work ie one month after satisfactory commissioning in all respects. If the period of commissioning is extended due to fault of KIIDC, it will be discussed mutually and may compensate the extra days engaged at site.

3.0  Payment terms.

  - 20% of contract value as advance along with order against suitable bank guarantee valid for four months from the date of issue of BG.

  - 60% on completion of process design, installation and completion of work in all respects including necessary approvals for operation of the total plant as intented.

  - 20% On satisfactory completion of contract  in all respects after two months from the date of commissioning.

-

Managing Director, KIIDC

PART-B  - FINANCIAL BID.

Tender No. & date: KIIDC / Consultancy / 01 / 2017-18    date 25.01.2018

(To be submitted along with Part A bid in separate sealed covers with proper marking on the cover to identify the Part-A & Part B Bids. Part B bid of successful bidder in Part A will only be opened subsequently )

| Sl No | ITEM | UNIT | RATE (EXCLUDING TAX) (INR) (write in words & figures) |
| --- | --- | --- | --- |
| 1 | Total Charge for the Entire Scope of Work at Site. | LUMP SUM |  |
| 2 | Per Diem Rate Per Person, If Requested Specifically For Any Extra Work .( it will not be considered for arriving Lowest rate) | RATE PER PERSON PER DAY |  |

Tax percentage and amount:

Total  lumpsum rate (item 1)

Name and Signature with full address of the bidder

And seal.

Managing Director